Sweats v1 — Card Closeout

Card 8 Spec — Support / dispute inbox (Card 1b)

| Card | Card 8 — Support / dispute inbox (Card 1b) |
| --- | --- |
| Shipped | 2026-05-15 |
| Cycle | 879ca7b7 |
| Council poll | 590feacc-8345-4378-9a3d-4b9d6a239337 (Tier 2) |
| R1 responders | DeepSeek (10604141), Claude.ai (552c9cc4) |
| Convergence | d23e126d |
| Vote outcome | 4/6 unanimous; Q5/Q6 split resolved in favor of Claude.ai (bounded reopen window + three-layer resolution linkage) |
| GPT R2 | Deferred (screen lock) |

# What shipped

User-facing write surface for disputes and support requests, plus admin resolution workflow. Companion to Card 4 read-side audit log.

Three new primitives:

- support.open_ticket — user write surface

- support.update_ticket — admin transitions, bounded reopen window

- support.resolve_with_ledger_action — three-layer linkage when admins resolve via ledger

State machine:

open → triage → in_progress → resolved → closed, with wont_fix as terminal.

Reopen window:

30-day bounded reopen window with reopen_count analytics. Outside the window, file a new ticket with related_ticket_id.

PII handling:

PII fields marked sensitive=true and excluded from user-scoped read shims.

Three-layer ledger-action linkage when admins resolve via ledger:

- Explicit RPC param (intent) — support.resolve_with_ledger_action

- Ledger metadata stamp (data) — auto-stamped at ledger layer

- audit.events resolution row (history) — auto-emitted with source='support'

# Decisions register

| # | Decision | Source |
| --- | --- | --- |
| 1 | Separate support.tickets table | R1 unanimous |
| 2 | State machine: open → triage → in_progress → resolved → closed; wont_fix terminal | R1 unanimous |
| 3 | Severity enum (info/normal/urgent/critical) in this Card; SLA timelines deferred to ops | R1 unanimous |
| 4 | PII fields sensitive=true, excluded from anon/user-scope read shims | R1 unanimous |
| 5 | Bounded reopen window 30 days; reopen_count tracking; outside window file new ticket with related_ticket_id | Claude.ai R1 (DeepSeek wanted strict immutable) |
| 6 | Three-layer resolution linkage: explicit support.resolve_with_ledger_action RPC + ledger metadata stamp + audit row | Claude.ai R1 (DeepSeek said RPC param redundant) |
| 7 | Ticket kinds enum: dispute / refund_request / kyc_issue / age_gate_problem / lost_funds / abuse_report / order_book_issue / ipo_issue / other | Most-reasonable |
| 8 | Audit emit on open/update/reopen/resolve; severity upgraded to warning on urgent/critical | Most-reasonable |

# Gates cleared

- Single SECURITY DEFINER writer per concern

- REVOKE on public/anon/authenticated

- Reopen window enforced at RPC layer

- All ticket events emit audit.events.source='support'

- get_my_tickets returns no PII

- Ledger-action linkage auto-stamped + auto-audited

# Carry-forward pending

- GPT R2 follow-ups cumulating across Cards 5/6/7/8

- LEDGER_ADMIN_TOKEN unset

- No admin HTTP routes yet (deferred to Card 10 batch)

- SLA timelines / notifications deferred to ops Card