Sweats v1 — Card 5 Spec

IPO Mechanic — Fixed-Price, First-Come First-Served

Closeout artifact

| Shipped | 2026-05-15 |
| --- | --- |
| Cycle | 879ca7b7 (Sweats v1 umbrella) |
| Council poll | a8fb3c44-0f2d-44b4-b378-022787b5fc2d (Tier 2) |
| R1 vote | Unanimous on 6/6 sub-questions — DeepSeek (event c536fc4d) + Claude.ai (event d65be2b5) |
| R2 status | GPT deferred — screen lock at relay time (logged in carry-forward) |
| Convergence | b58273d8 |
| Reviewer | Gemini judge — GO-WITH-NITS, all nits folded into migration 0011 before build |

# 1. What shipped

Card 5 lands standalone IPO infrastructure on top of the Card 2 ledger primitives and the Card 4 audit log. The offering is fixed-price with first-come-first-served allocation; the Dutch-auction variant is deferred to v1.1. Three new transaction types — ipo_bid_placed, ipo_bid_cleared, and ipo_bid_refunded — all cycle through ledger.post_transaction, which keeps the single-writer invariant from Card 2 intact.

A new ipo schema houses two tables. ipo.offerings holds the lifecycle state machine — pending → open → clearing → closed or cancelled — gated by a row-lock so only one clearing run can hold an offering at a time. ipo.portfolio is the authoritative record of user share ownership and is updated atomically with each ipo_bid_cleared emission inside the same DB transaction as the ledger write.

On the ledger side, an escrow_ipo_bid account type was added so funds drained from a user's GC account at bid time live in a dedicated escrow account until clearing. A generated offering_id column was extracted from ledger.transactions.metadata and indexed with a partial index for fast per-offering lookups, mirroring the Card 3 precedent for purchase_source.

The two stored procedures that do the real work are ipo.place_bid — bid-time escrow drain, not lazy clearing — and ipo.clear_offering, which walks bids in (created_at, transaction_id) order, fills whole bids until the remaining-supply boundary is reached, and on the partial-fill boundary bid emits a fill and a refund in the same loop iteration. Clearing is idempotent on closed offerings: re-running against a closed status is a no-op rather than an error.

Public PostgREST shims (ipo_place_bid, ipo_clear_offering, and get_my_portfolio) forward into the ipo schema, which is not in the exposed db_schemas list. Every lifecycle event — bid placed, bid cleared, bid refunded, offering opened, offering cleared — writes to audit.events with source='ipo' via the Card 4 dual-write path.

# 2. Decisions register

Eleven load-bearing decisions, in the order they were resolved. R1 unanimous unless noted; Gemini nits were folded into migration 0011 before the build commit.

| # | Decision | Source |
| --- | --- | --- |
| 1 | Standalone ipo.offerings table — first-class lifecycle entity rather than a metadata blob on transactions. | R1 unanimous |
| 2 | FCFS allocation with ordering key (created_at, transaction_id) — deterministic tiebreaker on simultaneous bids. | R1 unanimous |
| 3 | Bid-time escrow, not lazy clearing — preserves the Card 2 single-writer / atomic-balance invariant. | R1 unanimous |
| 4 | Separate ipo.portfolio table — natural home for weighted_avg_cost and downstream order-book reads. | R1 unanimous |
| 5 | /api/ipo/admin/clear and /api/ipo/admin/simulate-bid routes gated by IPO_CLEARING_ENABLED plus LEDGER_ADMIN_TOKEN. | R1 unanimous |
| 6 | Generated offering_id column on ledger.transactions plus source='ipo' in audit.events. | R1 unanimous (Card 3 precedent) |
| 7 | State machine pending/open → clearing → closed, advanced under a row-lock so concurrent clears 409 rather than interleave. | Gemini judge nit |
| 8 | Partial-fill boundary bid emits a fill and a refund in the same iteration, not two separate passes. | Gemini judge nit |
| 9 | Clearing is idempotent on closed status — re-run is a no-op, not an error. | Gemini judge nit |
| 10 | Portfolio writes happen inside the same ledger.post_transaction DB transaction as the ipo_bid_cleared emission. | Claude.ai R1 |
| 11 | Auto-transition pending → open on first bid, so an operator does not have to flip the offering open by hand. | Most-reasonable |

# 3. Gates cleared

- Single ledger writer preserved. Every IPO transaction routes through ledger.post_transaction; no IPO code touches ledger.entries directly.

- Bid-time escrow is atomic. Bids either drain GC into escrow_ipo_bid or refund cleanly with no partial drains. No path leaves a user with debited GC and no escrow row.

- Status machine prevents concurrent clears. The row-lock on the offering record forces a second concurrent clear_offering call to wait or 409.

- Audit emits for every lifecycle event. Bid placed, cleared, refunded, plus offering opened and closed — all land in audit.events with source='ipo'.

- IPO_CLEARING_ENABLED off in prod by default. Until Gate A, the admin routes 403 even with a valid token.

- Drift check passes after end-to-end clearing. Per-user balances reconcile against the ledger after a full 3-bid FCFS run with a partial-fill boundary.

# 4. Carry-forward pending

- GPT R2 follow-up on Card 5 design. Screen lock blocked the third brain at R1 relay time; surface for review before Card 7 (order book) begins, since that Card will reuse the same allocation primitives.

- LEDGER_ADMIN_TOKEN unset in Vercel. Set before any live clearing run.

- IPO_CLEARING_ENABLED must NOT be set in prod until Gate A. This is the kill switch and is deliberately unset; verify on every deploy.

- Tier-3 sovereign question still parked. Does not affect IPO infrastructure but remains open in the cycle carry-forward.

- Cancellation refund-all flow deferred. If sovereign cancels an offering in open state, current path is manual SQL refund per bid; a dedicated ipo.cancel_offering RPC will land in a follow-up Card if the cycle calls for it.

# 5. Production safety

All admin endpoints are triple-gated: IPO_CLEARING_ENABLED=1 plus LEDGER_ADMIN_TOKEN (compared with timingSafeEqual) plus a SECURITY DEFINER, service-role-only RPC underneath. Failure-path audit rows are written via the Card 4 infrastructure, so an aborted clearing run is still observable in audit.events.

The ipo.portfolio table is a Layer-B projection of the ledger: every row it contains can be reconstructed from ipo_bid_cleared entries. If the projection ever drifts, the canonical source is the ledger.

# 6. Cards 6 / 7 readiness

Card 7 (order book) will add order_placed, order_cancelled, and trade_executed transaction types and will write to ipo.portfolio on every trade execution — the schema is already shaped for this. Audit emits will use source='order_book' against the same audit.events table; no new schema work is required.

Card 6 candidate slots from the cycle backlog: the dispute / support inbox (Card 1b), the Card 3a landing sale, or a dedicated player_listings table that would give ipo.offerings.player_id a real referential-integrity anchor. Selection deferred to the next sovereign pass.

End of CARD_5_SPEC