CARD 4 — SPEC

Global audit_events table (Card 1a co-requisite)

Sweats v1 — Closeout artifact

| Shipped | 2026-05-15 |
| --- | --- |
| Cycle | 879ca7b7 (Sweats v1 umbrella) |
| Council poll | 9146e5e2-b632-4098-a9f5-05451d5a771b (Tier 2) |
| R1 vote | UNANIMOUS — Pick B (DeepSeek 1468fc58 · GPT fb315fba · Claude.ai 7d65c380) |
| Convergence | f40f34e7-f7ea-450d-b413-f6374d94b65b |
| Reviewer | Gemini — STAMP-WITH-NITS · both folded in commit bfe4eff |

# 1. What shipped

Card 4 promotes ledger.audit (inline, ledger-scoped) to a global audit.events table that every admin and system action writes into. Card 3 used ledger.audit as a documented stopgap; this Card closes the loop and gives Cards 5 through 7 (IPO, open slot, order book) a single audit destination from day one.

Architectural moves landed in this Card:

- New audit schema with an audit.events table carrying structured columns — source, action type, severity, actor, subject, metadata, and related transaction.

- audit.log_event is the SECURITY DEFINER service-role-only writer.

- public.audit_log_event is the PostgREST shim — the audit schema itself is not in the exposed db_schemas list.

- public.get_my_audit_events is the user-scoped SELECT, filtered via auth.uid().

- ledger.post_transaction dual-writes on the success path — legacy ledger.audit plus new audit.events.

- Existing ledger.audit rows backfilled with source='ledger_audit_backfill' for provenance.

- Route-layer audit on failure paths (webhook, admin grant, admin refund). RPC exceptions roll back any internal audit write, so the route emits the audit row in a fresh transaction.

- submit_age_gate now writes an explicit age_verified audit row independent of the signup_bonus transaction — Gemini reviewer nit.

- Four indexes added, including a critical-severity partial index to keep compliance queries cheap.

# 2. Decisions register

| # | Decision | Source |
| --- | --- | --- |
| 1 | Card 4 = option B (admin audit log). A blocked on Gate A plus Stripe account; C blocked on deferred Tier-3 question. | Council R1 unanimous |
| 2 | New audit schema parallels ledger schema isolation. | Most-reasonable |
| 3 | audit.events uses structured columns, not free-form JSON. | DeepSeek + GPT R1 |
| 4 | Append-only enforced via REVOKE on public, anon, and authenticated roles. | Claude.ai R1 |
| 5 | Service-role-only log_event writer. | Card 2 precedent |
| 6 | public.audit_log_event shim — audit schema not in db_schemas. | Card 3 precedent |
| 7 | ledger.post_transaction dual-writes legacy ledger.audit plus new audit.events. | Backwards-compat |
| 8 | source='ledger_audit_backfill' tag for migrated rows. | Provenance |
| 9 | Failure-path audit emitted from the route layer, since plpgsql has no autonomous transactions. | Discovery during build |
| 10 | submit_age_gate writes its own explicit audit row. | Gemini nit |
| 11 | Admin grant and refund routes emit failure-path audit. | Gemini nit |
| 12 | Indexes for common queries: subject_user_id, action_type, source, and a critical-severity partial. | Best practice |

# 3. Gates cleared

Single audit destination — every admin and system action funnels through audit.events.

Append-only enforced — REVOKE on public, anon, and authenticated; writes only via SECURITY DEFINER.

Backwards-compat preserved — legacy ledger.audit continues to receive rows; existing readers do not break.

User-facing visibility — public.get_my_audit_events gives an authenticated user a filtered view of their own subject rows.

No CSRF surface added — no new routes shipped in this Card.

# 4. Carry-forward still pending

- LEDGER_ADMIN_TOKEN environment variable unset in Vercel — admin grant and refund routes remain inert in production until this lands.

- Tier-3 sovereign question deferred; does not affect audit infrastructure.

- Sweepstakes attorney Gate A still blocks Card 5 live activation.

# 5. Production safety

No new routes. No new environment variables. audit.events stores no raw PII — only user IDs and action context.

End of CARD_4_SPEC